Collxct — Business Onboarding Guide

The complete steps to take a business from first contact to live orders · July 2026

# Timeline at a glance

| Stage | What happens |
| --- | --- |
| Day 0 (2–4 hours) | Collect their info, create the business + owner account, build the menu, configure payments/hours/delivery. |
| Day 1 | Guided test order with the owner; fix wording/prices; train them on the dashboard. |
| Day 1–2 | Go live: they announce the WhatsApp number; you watch the first real orders together. |
| No documents / no Paystack yet? | Launch same-day in bank-transfer mode on a trial. Their Paystack activation (KYC, 1–3 days) can happen in parallel; flip the payment method later with zero downtime. |

# Step 1 — Collect this from the business

| Item | Details | Required |
| --- | --- | --- |
| Business name | As customers should see it in chat | Yes |
| WhatsApp number | The number customers message (their existing one or a new business line) | Yes |
| Owner alert number | Where order alerts + reminders go (can be the same person's personal number) | Yes |
| Menu | Items, prices, short descriptions, grouped into categories; photos optional | Yes |
| Opening hours | Daily open/close (overnight ok) — or 24/7 | Yes |
| Payment choice | Bank transfer (bank, account number, account name) OR Paystack (their live secret key) | Yes |
| Branches | Names + addresses if more than one location (Growth plan) | If multi-branch |
| Delivery pricing | Pickup address + base fee + per-km rate for auto-calculation, or 'manual fees' | Recommended |
| Plan & billing | Starter or Growth; monthly or annual (2 months free); onboarding fee paid | Yes |

# Step 2 — Create the business (5 min)

Log in as admin → Businesses → Create Business: name, WhatsApp number, owner alert number, and how customers pay (bank transfer or Paystack).

Open the new business's page — everything else is configured here.

# Step 3 — Create the owner's login (5 min)

Admin → Create Owners: their email, a temporary password, and pick their business from the dropdown.

Have them log in, change nothing yet, and go to Security → enable two-factor authentication with their authenticator app.

Tell them: the dashboard rings a loud chime when an order needs them — click 'Enable sound' once when the browser asks.

# Step 4 — Configure the business (30–60 min)

Categories first (e.g. Meals, Drinks), then menu items with prices and short appetising descriptions.

Branches (Growth plan only) — the plan limit enforces single-branch on Starter.

Opening hours in the profile form (leave empty for 24/7).

Payment: bank details, or paste their Paystack secret key — check the badge says 'Live Paystack key saved'. An amber TEST badge means real customers cannot pay.

Delivery auto-pricing (optional): tick auto-calculate, enter pickup address, base fee (e.g. N1,000) and per-km rate (e.g. N200). Confirm the '📍 Pickup point located' hint appears.

Activate their plan on the Plans page (or leave on trial for the test period).

# Step 5 — Test with the owner (30 min)

From your phone, place a full order: hi → category → items → checkout → name → address.

Owner should get the WhatsApp alert AND see/hear the dashboard alarm.

Walk the order through its whole life: delivery fee (or auto-fee), payment (test the real flow they chose), out for delivery, delivered.

Test the closed-hours reply and an out-of-stock item.

Fix menu wording/prices on the spot — changes are live instantly.

# Step 6 — Train the owner (15 min)

The red 'Needs your action' queue is the only thing they must watch — everything in it is blocking a customer.

Reminders: if they ignore an order, WhatsApp re-pings them every 10 minutes (3 times). The dashboard chime keeps ringing until handled; 'Mute 5 min' silences it but a NEW order rings again.

Marking items out of stock instead of deleting them.

Checking payment claims against bank alerts (bank-transfer mode) — or trusting auto-confirmation (Paystack mode).

Where to see caps and renewals: dashboard banners warn before anything affects them.

# Step 7 — Go live

The business announces the WhatsApp number: status updates, Instagram bio, table stickers, the Collxct flier template.

Watch the first day together; check the action queue stays empty and payments confirm.

Day 3 and day 7 check-ins: order volume, cap usage, anything customers found confusing.

# Ongoing

Plan renewals are automatic to track: owners get WhatsApp reminders from 3 days before expiry; ordering pauses only after the grace period.

If they outgrow their soft order cap, the dashboard and WhatsApp nudge them toward the next plan — sales are never blocked.

Menu edits, hours changes, and branch additions are all self-service in their dashboard.